- Present design (again?). 1 day.
- Create technical specs from design. 3-5 days.
- Implement server side. 1-2 weeks.
  - Ability to toggle 2FA for user. 1 day.
  - Ability to toggle 2FA for organization. 1 day.
  - Updates to password resetting. 1-2 days.
  - Ability to accept 2FA secret from app. 4 days.
  - Modify login to work with 2FA. 2-5 days/service.
- Implement web side.
  - “UI” front end changes (?) 1 day? Part of implementing web service?
- Implement app side. 1-2 weeks/app.
  - UI changes: 2 days.
  - Ability to encrypt/decrypt secret: 2 days.
  - Ability to recieve 2FA secret: 2-3 days.
  - Login: 4 days.