* Present design (again?). 1 day.
* Create technical specs from design. 3-5 days.
* Implement server side. 1-2 weeks.
  + Ability to toggle 2FA for user. 1 day.
  + Ability to toggle 2FA for organization. 1 day.
  + Updates to password resetting. 1-2 days.
  + Ability to accept 2FA secret from app. 4 days.
  + Modify login to work with 2FA. 2-5 days/service.
* Implement web side.
  + “UI” front end changes (?) 1 day? Part of implementing web service?
* Implement app side. 1-2 weeks/app.
  + UI changes: 2 days.
  + Ability to encrypt/decrypt secret: 2 days.
  + Ability to recieve 2FA secret: 2-3 days.
  + Login: 4 days.